CS350: Object-Oriented Programming in Java

Weekly Team Meeting Minutes

| Meeting Detail | Record |
| --- | --- |
| Group Name | Group 10 |
| Project Title | Campus lost and found |
| Week Number | Week 3 |
| Date | 7th September 2026 |
| Start / End Time | 12:30-13:10 |
| Meeting Mode / Venue | Classroom (B105) |

# 1. Attendance

| Student Name | Student Number | Present / Absent |
| --- | --- | --- |
| VINESS BUPE | 23998668 | Present |
| MAKETO MAKETO | 24172623 | Present |
| Kambani J.T Mbewe | 23147316 | Present |
| Prince Banda | 24166772 | Present |

# 2. Progress Since Previous Meeting

| Work / Task | Member(s) | Evidence / GitHub Reference |
| --- | --- | --- |
| Completed most tasks agreed during Week 2 | All members | Team Discussion |
| Created the SRS document. | Documentation Lead | SRS Document |
| Began organizing the project folder structure. | Git/GitHub Lead | Project repository |
| Improved understanding of individual team roles and responsibilities. | All members | Team discussion |
| Prepared test cases to support future programming and testing activities. | Testing Lead | Test Cases |
| Began preparing the ReadMe and meeting minutes. | Chief Developer | ReadMe & Minutes |

# 3. Issues Discussed and Decisions Made

| Issue Discussed | Decision / Agreement |
| --- | --- |
| Understand team roles | Each member's major role and responsibilities were discussed and clarified. |
| Project organization | The team discussed creating and organizing the project's folder structure. |
| Documentation | The SRS was created, while the README and meeting minutes will be maintained as part of the project documentation. |
| Testing | Test cases will be prepared and used during the programming stage. |
| Decision-making process | The team agreed to use a majoritarian decision-making system. Decisions will proceed when most members agree to an idea. |
| Programming responsibilities | The team agreed that the next stage will focus on determining how programming work will be divided among members. |

# 4. Tasks Agreed for the Next Sprint

| Task | Assigned Member | Due / Target | GitHub Issue |
| --- | --- | --- | --- |
| Create and maintain the README file and meeting minutes. | Chief Developer | Ongoing |  |
| Create and maintain the SRS document. | Documentation Lead | ongoing |  |
| Create and organize the project folder structure. | Git/GitHub Lead | Next stage |  |
| Prepare test cases to be used during programming. | Testing Lead | After adding a feature |  |
| Discuss and divide the programming work among team members. | All members | Next meeting |  |

# 5. Blockers / Risks

| Blocker / Risk | Impact | Action Agreed |
| --- | --- | --- |
| No major blockers or risks were identified. | No current impact on project progress. | Continue with the planned project activities. |

# 6. Learning / Support Needed

| What the Team Needs to Learn or Clarify | Action / Source of Support |
| --- | --- |
| The team needs to improve its knowledge of java programming. | Continue learning and applying java concepts throughout th project. |

# 7. Meeting Close

| Item | Record |
| --- | --- |
| Next Meeting | 8th September 2026 |
| Minutes Prepared By | Prince Banda |
| Minutes Confirmed by Team | Yes |